|  |  | MINISTRY OF REGIONAL DEVELOPMENT AND PUBLIC WORKS |
| --- | --- | --- |

DECISION no.

of ….. of December 2016

Regarding the complaints lodged against the Monitoring Committee Decision no. 30 of 14th of November 2016, approving the List of approved and rejected projects submitted in the first call for proposals for the Interreg V-A Romania-Bulgaria Programme – September Deadline – hard projects

Having regard to the following:

- Monitoring Committee Decision no. 31 of 14th of November 2016 approving the Complaint Panel for hard projects – first call – Interreg V-A Romania-Bulgaria Programme,

- The Complaint Procedure of Interreg V-A Romania-Bulgaria,

the Complaint Panel of Interreg V-A Romania-Bulgaria Programme has adopted this:

DECISION

Article 1. The present document rejects the complaint lodged by Teleorman County Council, lead beneficiary of the application code 15.1.1.018 – “Improving the TEN-T network connectivity through modernization of road  DJ 612, Calinesti (DJ 703) – Antoneşti, km 48+080 - 55+594, (7,514 km)  and of municipal road: LOV2096 /III -305-Sadovets - Aglen / border municipalities (Lukovit - Cherven Bryag) -Rakita- Telish /PVN1186 /, section road from Rakita to National Road  I-3 (E83)” and registered by CBC ROC with the number 14412/24.11.2016, appealing the project rejection on eligibility criteria E13.

Article 2. The reasons for rejection of the complaint are:

- The applicant argues that the proposed road section DJ 612, Calinesti (DJ 703) – Antonesti, km 48+080-55+594, (7,514 km) ensures, both through the county roads DJ 703 and 601C, an indirect connection (link) to the European road E70, which is part of TEN-T infrastructure network and the connection with tertiary nodes Alexandria and Rosiorii de Vede is ensured through the European road E70, part of TEN-T infrastructure network. – rejected by the Complaint Panel.

  - The road proposed for rehabilitation by the Lead Beneficiary is connecting rural settlements (Calinesti (DJ 703) – Antoneşti, km 48+080 - 55+594), which are not secondary and tertiary nodes, to TEN-T network (E70). The connection of the tertiary nodes Alexandria and Rosiorii de Vede is not ensured “through European road E70”, as both tertiary nodes are located along E70, thus the proposed road has no contribution whatsoever in terms of connectivity of both tertiary nodes with TEN-T infrastructure.

- The applicant argues in the complaint that “the only possibility of Teleorman inhabitants from the north and the middle part of the county to have access to the tertiary nodes Alexandria and Rosiorii de Vede (nodes which are situated on E70 road) is only through an indirect link to TEN-t infrastructure network”.

  - As the rehabilitated road is located north of E70, the real beneficiaries in terms of connectivity with the road E70, are the “Teleorman inhabitants from the north and the middle part of the county”, but northern to Antonesti, as opposite to E70, it does not exist any town/city on a significant area to be connected with E70.

- The applicant argues that “the road LOV 2096 provides a direct link between the villages Rakita and Telish to the national road E-83. LOV 2096 modernization will enable the population of S-V region of Pleven District to access to transport to road E-83 “Byala station – Pleven - Botevgrad”, as well as to travel from Romania and the cross-border area to Danube River to Route E83. LOV 2096 and its connection to E83 ensure the access to road for Ruse and Sofia.”

  - Argumentation of the applicant in terms of connectivity in section 2.1. “Problems to be tackled” is: “LOV 2096 provides a direct link between the villages Rakita and Telish to the national road E-83. LOV 2096 modernization will enable the population of S-V region of Pleven District to access to transport to road E-83”. In section 1.2. “Project summary”, the applicant wrote: “Bulgarian road sector ensures the connection of the tertiary node Cherven Bryag with E83, part of TEN-T Network”. In fact, the applicant statement is not valid, as tertiary node Cherven Bryag is located west of E83, while the proposed rehabilitated road is located east of E83. In conclusion, Beneficiary 2 road proposed for rehabilitation connects village Rakita to TEN-T (rural areas). Analyzing the map, it can be observed that in the opposite direction to TEN-T (south-south-east, as proposed rehabilitated road direction) it does not exist any secondary/tertiary node that might benefit from the proposed rehabilitated road.

Considering all the mentioned above, the requirements of the Applicant’s Guide regarding the specific objective 1.1 Improve the planning, development and coordination of cross-border transport systems for better connections to TEN-T transport networks are not met.

Article 3. The decision of the Complaint Panel is final, binding to all parties and not subject of any further complaint proceedings within the Programme.

Signed by

Members of the Complaint Panel

Signature

Member 1 – Managing Authority representative, Ministry of Regional Development and Public Administration, Romania

Signature

Member 2 – National Authority representative, Ministry of Regional Administration and Public Works, Bulgaria

Signature

Member 3 – National Authorities Department representative, Ministry of Regional Development and Public Administration, Romania