|  |  | MINISTRY OF REGIONAL DEVELOPMENT AND PUBLIC WORKS |
| --- | --- | --- |

DECISION no.

of ….. of December 2016

Regarding the complaints lodged against the Monitoring Committee Decision no. 30 of 14th of November 2016, approving the List of approved and rejected projects submitted in the first call for proposals for the Interreg V-A Romania-Bulgaria Programme – September Deadline – hard projects

Having regard to the following:

- Monitoring Committee Decision no. 31 of 14th of November 2016 approving the Complaint Panel for hard projects – first call – Interreg V-A Romania-Bulgaria Programme,

- The Complaint Procedure of Interreg V-A Romania-Bulgaria,

the Complaint Panel of Interreg V-A Romania-Bulgaria Programme has adopted this:

DECISION

Article 1. The present document partially accepts the complaint lodged by National Institute of Research and Development for Earth Physics (NIRDEP), lead beneficiary of the application code 15.3.1.058 – “Enhance earthquake disasters resilience in the Romania – Bulgaria Cross-Border Area Based on Advanced Risk Management and Communication Technologies – Capitalizing on DACEA Project” and registered by CBC ROC with the number 14517/28.11.2016, appealing the score received on quality/technical assessment criteria Q7, Q18 and Q26 and thus the project rejection according to the MC Decision no. 30/14.11.2016.

Article 2. The reasons for rejection of the complaint are:

- The applicant appeals the score received for Q7 - “To what extent is the project contributing to the accomplishment of the results of the programme priority axis/specific objective?” (0 points out of 8 points) – rejected by the Complaint Panel.

- The external expert who made analysis of the project proposal regarding the achievability of the proposed result indicator relevant to PA 3 concluded that “The results of the project are presented only in terms of procurements. There isn`t any presentation of functional framework targeted by the project. There are also missing the elements to fix the:

- New added value of the project;

- Synergy/differences between DACEA and DACEA +;

- Synergy/differences between DACEA + and usual activities;

- Details about the synergy /joint activated mechanism on the BG side”.

Taking into consideration the abovementioned identified circumstances, no proper contribution to the accomplishment of a result indicator is demonstrated in the application form. Considering the above mentioned, the score granted for this criterion remains of zero points.

- The applicant appeals the score received for Q18 - “Is there a logical link (correlation) between problems, objectives, resources, activities, outputs and results? (0 points out of 5 points) – rejected by the Complaint Panel.

  - The applicant contests that the assessors are missing minimal expertise and technical thinking regarding the earthquake early warning systems and in his opinion an independent expert should had been helped the Program to avoid such uncomfortable situation.

Exactly because the proposed project needed an expert opinion, an external expert in risk management domain had analyzed the project from technical and qualitative point of view.

The external expert report regarding the point referring the logical link (correlation) between problems, objectives, resources, activities, outputs and results concluded that “Due to the unclear approach/missing information, the logical link (correlation) between problems, objectives, resources, activities, outputs and results is affected. For sure the logical correlation could be improved. (….) Due to that, the maturity of the proposal is affected. (….) Even the project`s beneficiaries are developing research and technological activities, which are not used to be all the time predictable is necessary to comply rigorous and predictability asked by public investments. Additionally due to this superficial approach are missing the milestones and key indicators for evaluate the success of operations.(….) Also in terms of logical link (correlation) between problems, objectives, resources, activities, outputs and results the project is poor and level of presentation and promotion is low. (….) The outputs of the project are generally formulated without any logical link to project activities. The main identified problem of the project is the logical framework, which is completely missing. There isn`t any connection between any actual stage, efforts, actions, results/impact to draw up a logical link between actual stage – efforts and targeted results.(…) There isn`t any presentation of functional framework targeted by the project.”

Considering the external expert report, the applicants failed to demonstrate and describe properly the logical link (correlation) between problems, objectives, resources, activities, outputs and results of the project proposal. Thus, missing correlation reduces at minimum the quality of the project`s maturity and minimize the chances for feasible and consistent project implementation.

Moreover, it seems that the project is an asymmetric one: from the Romanian side are presented the specific public entities, meanwhile from the Bulgarian side is present a formal partner, without clear responsibilities. Is not to neglect or deny the experience of the Bulgarian University «Angel Kanchev, but this should be appropriate, in terms of scientific cooperation. Considering all mentioned above the score granted for this criterion remains of zero points.

- The applicant appeals the score received for Q26- “Do the beneficiaries have a clear and feasible plan for the sustainability of project results and the capacity to implement it?” (0 points out of 2 points) – approved by the Complaint Panel.

- Considering that the proposed project is described as an extension of the DACEA Project and having in mind the justifications within Section 4 Exit/continuation strategy of the submitted Application Form regarding the project activities propose to be continued after the EU financing will cease, it is considered that the beneficiaries have a feasible plan for the sustainability of projects activities and the capacity to implement it. Therefore the granted score is 2 points.

Concluding, because of not fulfilling the criterion Q7. “To what extent is the project contributing to the accomplishment of the results of the programme priority axis/specific objective?” and criterion Q18. “Is there a logical link (correlation) between problems, objectives, resources, activities, outputs and results?” the score granted for this both criteria remains of zero points and the total revised score of the technical and qualitative evaluation after the complaint is 26.5 points, the project is proposed for rejection.

Article 3. The decision of the Complaint Panel is final, binding to all parties and not subject of any further complaint proceedings within the Programme.

Signed by

Members of the Complaint Panel

Signature

Member 1 – Managing Authority representative, Ministry of Regional Development and Public Administration, Romania

Signature

Member 2 – National Authority representative, Ministry of Regional Administration and Public Works, Bulgaria

Signature

Member 3 – National Authorities Department representative, Ministry of Regional Development and Public Administration, Romania